STANDARD OPERATING PROCEDURE FOR FIT UP

- Recommended PPEs to be used.

- Before starting fit up process check for availability of material and material free from oils, rusts, pitting, and edge preparation other bending, camber process etc.

- Ensure that the correct drawing, drawing revision number and control copy on drawing.

- All the assemblies to be manufactured using proper jigs and fixtures only.

- Check for the calibration status for the jigs and fixtures.

- Use the calibrated instruments for fit up.

- Only qualified welders should perform the fit up process.

- Start the fit up of subassemblies and then final assemblies as per the drawing layout.

- Before fit up assemblies, remove the scales of the plates wherever welding is done.

- After fit up enmark the part number and part name of the specified location.

- Write the welding details such as welding consumables, welding size.

- Arrest the job with proper clamping arrangement to avoid distortions during welding.

- After quality clearance go for full welding.

- Full welding is followed as per the welding sequence.

- After full welding and cooling remove the clamps from the work piece.

SOP NO.:   PIL/55FAB/PROD/PM/D06   REV.00 DATE: 27.08.2021